# Innovation Management Implementation Project Plan

ISO 56001:2024 TOOLKIT

| Document Code | INMS-PLN-001 |
| --- | --- |
| Document Type | Project Plan |
| Version | 1.0 |
| Effective Date | 2026-09-19 |
| Classification | INTERNAL |
| Organization | [ORGANIZATION NAME] |

Enterprise-ready project plan for implementing ISO 56001:2024 through defined phases, governance, workstreams, milestones, deliverables, risks, dependencies, communications, quality gates and handover to business-as-usual ownership.

Template / guidance content must be tailored, approved and controlled by the organization before formal use.

# Document Control

| Field | Requirement / Entry |
| --- | --- |
| Document code | INMS-PLN-001 |
| Version | 1.0 |
| Classification | INTERNAL |
| Document owner | [DOCUMENT OWNER] |
| Approved by | [APPROVER] |
| Effective date | 2026-09-19 |
| Next review date | [REVIEW DATE] |
| Controlled location | [CONTROLLED REPOSITORY / URL] |

## Approval

| Role | Name | Signature / Electronic Approval | Date |
| --- | --- | --- | --- |
| Prepared by | [NAME] | [APPROVAL] | [DATE] |
| Reviewed by | [NAME] | [APPROVAL] | [DATE] |
| Approved by | [NAME] | [APPROVAL] | [DATE] |

## Revision History

| Version | Date | Change Summary | Approved By |
| --- | --- | --- | --- |
| 1.0 | 2026-09-19 | Initial toolkit issue | [APPROVER] |

# Document Contents

| Section | Content |
| --- | --- |
| 1 | Project purpose and objectives |
| 2 | Scope, assumptions and success criteria |
| 3 | Governance and roles |
| 4 | Implementation approach and phases |
| 5 | Workstreams and deliverables |
| 6 | Master schedule |
| 7 | Risk, issue and dependency management |
| 8 | Communication and change management |
| 9 | Quality gates and acceptance |
| 10 | Handover and closure |

# 1. Project Purpose

This project plan provides a structured implementation framework for establishing, deploying and transitioning an ISO 56001:2024 Innovation Management System (IMS). It is intended to be tailored to organization size, maturity, innovation model, certification objectives and existing governance.

# 2. Project Objectives

Define the IMS context, innovation intent, scope, policy, strategy and governance.

Design practical portfolio, initiative and innovation-process controls aligned with organizational innovation practices.

Establish enabling controls for resources, competence, culture, collaboration, knowledge, intellectual property, communication and documented information.

Implement measurements that support evidence-based decisions and value realization.

Generate sufficient Actual Data and records to demonstrate operation and effectiveness.

Complete internal audit, corrective action and management review before certification-readiness or formal handover, where applicable.

# 3. Scope and Boundaries

| Planning Field | Project Entry |
| --- | --- |
| Organization / business scope | [DEFINE] |
| Locations / functions | [DEFINE] |
| Innovation types / portfolios | [DEFINE] |
| Certification objective | [YES / NO / TARGET DATE] |
| Project start | [DATE] |
| Target operational handover | [DATE] |
| Project sponsor | [ROLE] |
| Project manager / implementation lead | [ROLE] |
| Out-of-scope items | [DEFINE] |

# 4. Success Criteria

| Success Criterion | Acceptance Evidence |
| --- | --- |
| Leadership direction established | Approved intent, policy, strategy, objectives and governance. |
| IMS scope and processes defined | Controlled scope and process map / interaction model. |
| Portfolio governance operating | Current portfolio, criteria, decisions and allocation evidence. |
| Innovation process operating | Representative opportunity-to-deployment/stop records. |
| Support controls operating | Competence, knowledge, collaboration, IP, documented-information and resource evidence. |
| Performance evaluation operating | Actual measurements, internal audit, corrective-action and management-review evidence. |
| Ownership transitioned | Named business-as-usual process owners and controlled handover records. |

# 5. Project Governance

| Governance Role | Core Accountability |
| --- | --- |
| Executive Sponsor | Approves project charter, resolves major barriers and secures leadership commitment/resources. |
| Steering Committee | Approves scope/design decisions, monitors milestones, risks and cross-functional dependencies. |
| Implementation Lead / PM | Plans work, coordinates workstreams, manages schedule/risks and reports status. |
| IMS Owner / Innovation Director | Owns target operating model and transition to business-as-usual. |
| Workstream Leads | Deliver assigned process, documentation, deployment and evidence outcomes. |
| Document Controller | Maintains approved project/IMS deliverables and version control. |
| Internal Audit Lead | Plans independent internal audit and follow-up before readiness decision. |

# 6. Implementation Phases

| Phase | Purpose | Key Deliverables |
| --- | --- | --- |
| Phase 1 — Mobilize & Assess | Establish project governance and current-state evidence. | Project charter, implementation plan, gap analysis, stakeholder map. |
| Phase 2 — Design Direction & Governance | Define innovation direction and target IMS architecture. | Intent, scope, policy, strategy, objectives, governance/RACI, process map. |
| Phase 3 — Design Operating Controls | Build portfolio, initiative, support and documented-information controls. | Portfolio model, initiative lifecycle, competence/collaboration/IP/knowledge/document controls. |
| Phase 4 — Deploy & Pilot | Train, pilot and refine the management system using representative work. | Training, pilot records, revised controls, initial Actual Data. |
| Phase 5 — Evaluate & Improve | Measure performance, audit the system and address findings. | Performance dashboard, internal audit, CAPA, evidence of improvement. |
| Phase 6 — Management Review & Handover | Confirm readiness, leadership decisions and transition ownership. | Management review, final action plan, handover / certification-readiness package. |

# 7. Workstream Structure

| Workstream | Lead Role | Core Deliverables |
| --- | --- | --- |
| WS1 Context & Direction | Strategy / Innovation Lead | Context, interested parties, intent, scope, policy, strategy, objectives. |
| WS2 Governance & Portfolio | Portfolio / Governance Lead | Roles, authorities, forums, portfolio criteria, decision model. |
| WS3 Innovation Operations | Innovation Excellence Lead | Opportunity, concept, validation, development, deployment, learning controls. |
| WS4 Enablers | HR / Legal-IP / Knowledge / Finance leads | Resources, competence, culture, collaboration, knowledge, IP, tools/methods. |
| WS5 Documented Information | IMS Coordinator | Document architecture, procedures/templates, master register and repository. |
| WS6 Measurement & Assurance | Performance / Audit Lead | Measurements, dashboards, audit programme, audit, corrective action. |
| WS7 Change & Adoption | Change / Communication Lead | Awareness, communications, training, stakeholder adoption. |
| WS8 Review & Handover | IMS Owner / PM | Management review, readiness assessment, open-action transfer and handover. |

# 8. Illustrative Master Schedule

[Note] The first five schedule rows are Illustrative Data only. Replace them with the organization’s Actual Project Data before approval. Dates are shown as relative weeks to avoid creating false commitments.

| ID | Illustrative Activity | Workstream | Start | Finish | Owner | Status | Deliverable / Gate | Data Type |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| EX-PLN-01 | Mobilize project and complete gap assessment | WS1 / PM | Week 1 | Week 4 | Implementation Lead | In Progress | Approved gap analysis and project baseline | Illustrative Data |
| EX-PLN-02 | Approve innovation intent, scope, policy and governance | WS1 / WS2 | Week 3 | Week 8 | Innovation Director | Planned | Leadership-approved direction and governance | Illustrative Data |
| EX-PLN-03 | Design portfolio and innovation operating controls | WS2 / WS3 | Week 6 | Week 14 | Portfolio / Innovation Excellence Leads | Planned | Approved portfolio and initiative lifecycle | Illustrative Data |
| EX-PLN-04 | Deploy support controls, training and documented information | WS4 / WS5 / WS7 | Week 10 | Week 20 | IMS Coordinator | Not Started | Operational support evidence and trained users | Illustrative Data |
| EX-PLN-05 | Run performance evaluation, internal audit and management review | WS6 / WS8 | Week 18 | Week 26 | Audit Lead / IMS Owner | Not Started | Audit, CAPA, management review and handover decision | Illustrative Data |

# 9. Milestones and Quality Gates

| Gate | Minimum Acceptance Criteria | Approver |
| --- | --- | --- |
| G1 — Project Baseline | Scope, governance, gap analysis, risks and workstreams approved. | Sponsor / Steering Committee |
| G2 — IMS Design | Intent, policy, strategy, scope, governance, process architecture and core procedures approved. | Top Management / IMS Owner |
| G3 — Deployment | Users trained; representative processes operating; controlled documents issued. | IMS Owner / Workstream Leads |
| G4 — Evidence Readiness | Actual Data and representative records available; major design gaps resolved. | Implementation Lead / IMS Owner |
| G5 — Internal Audit | Audit completed; findings assigned; significant issues controlled. | Audit Programme Manager / IMS Owner |
| G6 — Management Review & Handover | Top management review completed; open actions accepted; BAU ownership confirmed. | Executive Sponsor / Top Management |

# 10. Risk, Issue and Dependency Management

| Field | Required Entry |
| --- | --- |
| Risk / issue / dependency ID | Unique identifier. |
| Description | Clear event/condition and affected workstream. |
| Impact | Schedule, resource, strategic, control, certification or adoption impact. |
| Priority | High / Medium / Low or approved scheme. |
| Owner | One accountable role. |
| Response | Avoid, reduce, resolve, accept or escalate as applicable. |
| Due / review date | Date or project milestone. |
| Evidence / status | Traceable action and current status. |

# 11. Project Communications

| Audience | Information | Method | Frequency | Owner |
| --- | --- | --- | --- | --- |
| Top Management | Decisions, milestones, high risks, resource needs | Steering update / executive brief | Monthly / gate | Implementation Lead |
| Workstream Leads | Dependencies, actions, schedule, design decisions | Project coordination meeting | Weekly | Project Manager |
| Innovation Community | Purpose, changes, training, participation expectations | Briefing / training / intranet | By deployment phase | Change Lead |
| Enabling Functions | Finance, Legal/IP, HR, Risk, IT dependencies | Working sessions / decision log | As required | Relevant Workstream Lead |
| Auditors / Reviewers | Controlled evidence and readiness status | Evidence pack / audit portal | By audit/review plan | IMS Coordinator |

# 12. Change Management and Adoption

Identify groups whose responsibilities or decisions will change because of the IMS.

Explain why the system exists and how it supports innovation rather than only compliance.

Train roles according to actual tasks: leaders, portfolio owners, initiative teams, enabling functions, auditors and document users.

Pilot new controls and remove unnecessary steps before enterprise rollout.

Monitor adoption using Actual Data such as decision-cycle time, use of portfolio criteria, evidence quality, audit results and user feedback.

# 13. Project Reporting

| Report Element | Status Requirement |
| --- | --- |
| Milestone status | On track / at risk / delayed with evidence. |
| Deliverables | Approved / draft / overdue and owner. |
| Risks / issues | High items and required decisions. |
| Dependencies | Cross-workstream or external blockers. |
| Budget / resources | Material variance and decisions needed. |
| Evidence readiness | Actual operating records available versus planned. |
| Actions / decisions | Open executive decisions and overdue actions. |

# 14. Handover and Closure

Confirm IMS process owners and business-as-usual governance.

Transfer controlled documents, registers, open actions and retained evidence to approved repositories.

Confirm competence / training completion for continuing roles.

Record unresolved actions with owner, due date and escalation route.

Complete management review and obtain leadership acceptance of operating status.

Archive project working records according to documented-information rules.

Issue final implementation / handover report and close the project when acceptance criteria are met.

# Annex A — Blank Project Action Register

| Action ID | Action | Workstream | Priority | Owner | Due Date | Status | Evidence / Closure |
| --- | --- | --- | --- | --- | --- | --- | --- |

# References

| Reference | Title | Official Source |
| --- | --- | --- |
| ISO 56001:2024 | Innovation management system — Requirements | https://www.iso.org/standard/79278.html |
| ISO 56000:2025 | Innovation management — Fundamentals and vocabulary | https://www.iso.org/standard/84436.html |
| ISO 56002:2019 | Innovation management — Innovation management system — Guidance | https://www.iso.org/standard/68221.html |
| ISO 56005:2020 | Innovation management — Tools and methods for intellectual property management — Guidance | https://www.iso.org/standard/68998.html |
| ISO 56006:2021 | Innovation management — Tools and methods for strategic intelligence management — Guidance | https://www.iso.org/standard/72621.html |
| ISO 56007:2023 | Innovation management — Tools and methods for managing opportunities and ideas — Guidance | https://www.iso.org/standard/75068.html |
| ISO 56008:2024 | Innovation management — Tools and methods for innovation operation measurements — Guidance | https://www.iso.org/standard/78485.html |

[Note] ISO standards are copyrighted. This toolkit paraphrases management-system concepts and does not reproduce the standard text. Verify clause references and organization-specific obligations against the organization’s licensed copy of the applicable standards.